# 🚀 MERN Stack LinkedIn Clone: 30-Day Development Roadmap

This document outlines the step-by-step implementation of a professional LinkedIn clone, designed to be completed in 3.5 – 4 hours of daily focused work.

## 📅 Phase 1: Authentication & Core Setup (Week 1)

Goal: Establish a secure foundation and global state.

| Day | Task | Focus | Hours |
| --- | --- | --- | --- |
| 1-2 | Project Setup | Initialize Server (Node/Express) & Client (React/Tailwind). Connect MongoDB. | 3.5 |
| 3-4 | Auth Backend | Implement User Model, JWT, & bcrypt password hashing. | 4.0 |
| 5 | Redux Integration | Set up Redux Toolkit & authSlice for global session management. | 3.5 |
| 6-7 | Auth Frontend | Build Login/Signup UI & integrate with Backend APIs. | 4.0 |

## 📅 Phase 2: Profiles & The Newsfeed (Week 2)

Goal: Enable user identity and professional content sharing.

| Day | Task | Focus | Hours |
| --- | --- | --- | --- |
| 8-9 | Profile CRUD | API and UI for editing Professional Headline, About, and Skills. | 4.0 |
| 10-12 | Post Engine | Create Post Model; integrate Cloudinary for image storage/uploads. | 4.0 |
| 13-15 | Feed Layout | Build the main Newsfeed UI and "Share Post" modal functionality. | 3.5 |

## 📅 Phase 3: Networking & Engagement (Week 3)

Goal: Build the "Network" logic and social interactions.

| Day | Task | Focus | Hours |
| --- | --- | --- | --- |
| 16-17 | Engagement | Logic for Liking posts and Nested Commenting system. | 3.5 |
| 18-20 | Connection System | Send, Accept, and Decline request logic (The "Network" tab). | 4.0 |
| 21-22 | Search/Discovery | Global search bar for users/skills & "People You May Know" logic. | 3.5 |

## 📅 Phase 4: Real-time Features & Deployment (Week 4)

Goal: Add advanced functionality and go live for placements.

| Day | Task | Focus | Hours |
| --- | --- | --- | --- |
| 23-25 | Real-time Chat | Integrate Socket.io for instant one-on-one messaging. | 4.0 |
| 26-27 | Notifications | Real-time alerts for connection requests and post interactions. | 3.5 |
| 28-29 | Optimization | Bug fixing, UI responsiveness, and Clean Code refactoring. | 3.5 |
| 30 | Deployment | Deploy Backend (Render/Railway) and Frontend (Vercel/Netlify). | 4.0 |

## 💡 Developer Guidelines

- Postman First: Always verify Backend routes in Postman before building React components.

- Atomic Commits: Commit to GitHub daily with clear messages (e.g., feat: add JWT auth middleware).

- Placement Prep: Document the logic of your Connection System—it's a common interview question!